FPM2ed, Chapter 9: Project Plan (FPM2ed p.116)

1. Definition of a Project Plan

2. Body of Knowledge Mapping

3. Definition of a Plan

4. Develop a Project Plan

5. Develop a Project Plan Spiral

6. Time-Cost Trade-off

The following questions have been designed to test your knowledge of the chapter and prompt discussion. Please note that each question could have one or more correct answers.

9.1: Which one of the following is a Plan? (FPM2ed p.118)

a. A plan is a means of achieving an objective.

b. A plan is developed only when required as the project progresses.

c. A plan is flexible and makes decisions as and when required.

d. The definition of a plan is to think on one's feet and make it up as you go along.

9.1 Answer: A is correct. A plan sets out how the project manager proposes to achieve the stated objective. B, C and D are incorrect.

9.2: Which two of the following relate to the Project Plan? (FPM2ed p.118)

a. A project plan is another word for the project management plan.

b. A project plan is another word for the project execution plan.

c. A project plan is another word for the project general arrangement plan.

d. A project plan is another word for the project site plan.

9.2 Answer: A and B are correct. C and D are incorrect as they relate to project drawings.

9.3: Which one of the following correctly states what Rudyard Kipling’s three serving men said?

(FPM2ed p.118)

a. What and Hello.

b. When and Howdy.

c. What and Why.

d. Where and How Much.

9.3 Answer: C is correct. A, B and D are incorrect.

9.4: Which one of the following refers to ‘What’? (FPM2ed p.118)

a. What refers to a team member asking saying what another person has just said.

b. What refers to the scope of work – what will be made.

c. What refers to the schedule of the project’s timeline.

d. What refers to the project’s progress.

9.4 Answer: B is correct. A, C and D are incorrect.

9.5: Which one of the following refers to ‘When’? (FPM2ed p.118)

a. When refers to project cost management.

b. When refers to the project’s scope of work.

c. When refers to the project’s schedule – when the work will be actioned.

d. When refers to the project procurement.

9.5 Answer: C is correct – the scheduling of the work. A, B and D are incorrect.

9.6: Which two of the following refer to ‘Who’? (FPM2ed p.118)

a. Who refers to the project manager who is responsible for performing the work.

b. Who refers to Project Scope Management.

c. Who refers to Project Schedule Management.

d. Who refers to the people or resources who will perform the work.

9.6 Answer: A and D are correct. B and C are incorrect.

9.7: Which two of the following relate to the project’s Baseline Plan? (FPM2ed p.120/)

a. The baseline plan is the overall project plan.

b. The baseline on a rugby pitch is the same as the goal line.

c. The baseline plan is the contractual plan.

d. The baseline plan is a flexible plan controlled by the project manager.

9.7 Answer: A and C are correct. B and D are incorrect.

9.8: Which three of the following outline the benefits a Project Plan? (FPM2ed p.120)

a. The project plan shows how the various plans relate to each other.

b. The project plan shows the general arrangement of the project.

c. The project plan shows the trade-off of conflicting parameters.

d. The project plan shows how to achieve an optimum arrangement.

9.8 Answer: A, C and D are correct. B is incorrect.

9.9: Which two of the following correctly indicate the CPM position in the Project Flow Chart? (FPM2ed p.121)

a. The CPM is after the earned value analysis.

b. The CPM is after the development of the scope of work.

c. The CPM is after the procurement schedule.

d. The CPM is after the development of the WBS.

9.9 Answer: B and D are correct. The CPM analysis requires a list of activities, which are developed from the WBS’s work packages. A and D are incorrect.

9.10: Which two of the following explain why some project managers use an Iterative Project Spiral to produce the Project Plan? (FPM2ed p.124)

a. A project spiral is used to develop each plan incrementally after considering its impact on the other plans.

b. A project spiral is used to perform the earned value analysis.

c. A project spiral is used to develop the project plan progressively.

d. A project spiral is used to calculate the sunk costs.

9.10 Answer: A and C are correct. The project spiral enables each individual plan to be developed separately, incrementally and in conjunction with all the other individual plans. B and D are incorrect.